

| **1. Resumen avance Proyecto APT** |
| --- |
| A continuación, encontrarás distintos campos que deberás completar con la información solicitada. |

| Resumen de avance proyecto APT | Regarding the progress made on the mass art project, we can confirm that the development of the web platform is now advancing to its final stage as outlined in the initial schedule. Currently, the specific features of the web application, such as the CRUD functionality and the user and administrator views, are being finalized, along with the rest of the specific features.  We are focusing exclusively on developing a web platform, thus discarding the development of a mobile application, as it is not deemed necessary for the company. |
| --- | --- |
| Objetivos | The objective remains exactly the same, except for removing a mobile app as one of the requirements to complete, as it is not necessary for the company. |
| Metodología | The same methodology is maintained. |
| Evidencias de avance | *This image shows how the project's versioning was worked on using the Git tool*  *Link:* [*https://github.com/Tizz27/2024\_2\_Po\_03D\_Capstone\_Grupo\_4*](https://github.com/Tizz27/2024_2_Po_03D_Capstone_Grupo_4) |
| **2. Monitoreo del Plan de Trabajo** |
|  |

| Plan de Trabajo | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Actividades | Recursos | Duración de la actividad | Responsable[[1]](#footnote-0) | Observaciones | Estado de avance | Ajustes |
| *Nombra las competencias o unidades de competencias que se relacionan con las diferentes actividades requeridas para el desarrollo del proyecto APT.* | *Nombra las actividades que se necesitan para desarrollar el proyecto APT.* | *Nombra los recursos necesarios para llevar a cabo las actividades definidas.* | *Señala la duración de cada actividad.* | *Escribe el nombre del integrante del equipo responsable de cada actividad.* | *Señala las dificultades o facilitadores que se podrían presentar durante la ejecución de cada una de las actividades propuestas.* | *Describe el estado de avance de cada actividad.*  *Tipos de estado:*  *En curso/ Con retraso/ No iniciado/ Completado/ Ajustada* | *Señala los ajustes o reformulaciones que has realizado.* |
| *Offer IT solution proposals.* | *Gathering of requirements* | *- Computers*  *- Internet* | *2 Weeks* | *Project Team* | *The requirements gathering was completed successfully without complications.* | *Completed* | *No* |
| *Prototype Design* | *Interface design* | *- Computers*  *- Design tools and respective documentation*  *- Internet* | *5 Weeks* | *Project Team* | *Mockups were created outlining the prototypes, which were approved for the subsequent development of the platform.* | *Completed* | *No* |
| *Software Solutions Development* | *Project development* | *- Computers*  *- Programming tools*  *- Internet* | *8 Weeks* | *Project Team* | *The development of the web platform is in the final stages, completing the last details as planned in the Gantt chart.* | *In Progress* | *No* |
| *Data Modeling* | *Database integration* | *- Database server (MySQL)*  *- Computers*  *- Internet*  *- Development tools* | *4 Weeks* | *Project Team* | *The database integration will take place once the web solution development is finished.* | *In Progress* | *No* |
| *Quality Assurance* | *QA testing* | *- Computers*  *- Internet*  *- Testing tools* | *4 Weeks* | *Project Team* | *QA testing will be carried out once development and database implementation are completed.* | *Completed* | *No* |
| *Project Management* | *Final Review* | *- Computers*  *- Internet*  *- Monitoring tools* | *1 Week* | *Project Team* | *This is the final stage of the project, and all previous stages must be completed to reach this phase.* | *Completed* | *No* |
| *Software Solutions Development* | *Maintenance and Updates* | *- Computers*  *- Internet*  *- Programming tools* | *Ongoing* | *Project Team* | *This phase begins once the project is delivered and in use by the client.* | *Not started* | *No* |

| **3. Ajustes a partir del monitoreo** |
| --- |
| Profundiza en las observaciones de tu plan de trabajo. Analiza las actividades planificadas y señala qué aspectos facilitaron u obstaculizaron la ejecución del plan. Plantea cómo abordaste y/o abordarás los obstáculos. Por último, señala los ajustes que realizaste al plan de trabajo a partir de este análisis. |

| Factores que han facilitado y/o dificultado el desarrollo de mi plan de trabajo:  Some of the factors that facilitated the development of this project are that the team members have practical knowledge related to web development and were able to progress effectively, each taking responsibility for their part in the project.  As for the factors that hindered the development, all team members had their own responsibilities outside of the project, which led to the inability to hold all the meetings that were initially planned, resulting in a lack of communication. The way we addressed this was by communicating and setting days when everyone could dedicate the necessary time to the project. |
| --- |

| Actividades ajustadas o eliminadas:  The only adjustment made is that initially we had planned to develop both a web application and a mobile application, but as the project progressed, this option was discarded since the client did not intend to develop a mobile application and only wanted a web platform.  Apart from this change in plans, everything remains the same with the development of the web application, as we believe this solution meets the client's requirements, and we do not think further adjustments are necessary. |
| --- |

| Actividades que no has iniciado o están retrasadas:  The project is being carried out according to the plan established in the Gantt chart, so we don't have any delays or overdue activities, at least concerning the Gantt chart.  The tasks that have not been started are: quality testing, the pilot phase, and the maintenance of the web application. However, this is not considered a delay because it aligns with the Gantt chart, as logically, we need to finish the earlier stages before starting the final tasks. |
| --- |

1. En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante. [↑](#footnote-ref-0)